**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Indian Student Association - NWMSU |
| **Day:** | June 24, 2020 |
| **Team Members:** | Bharat Reddy Male  Bhavya Deepthi Gorrepati  Mahalakshmi Kongari  Sai Jyothsna Mathi  Jeevan Reddy Mure  Dheeraj Edupuganti |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | 1. Team meeting at 4:00 PM CST 2. Start working on signup functionality. 3. Bhavya and Mahalakshmi to work on Validation of the registration page 4. Bharat, Jyothsna and Dheeraj to work on setting up backend connectivity. 5. Jeevan to work on testing the model. |
| **Achieved objectives** | 1. UI has been created for registration page 2. Backend environment has been setup for mongo dB and express. 3. CSS has been included 4. Registration schema has been created. |
| **Missed objectives and make-up plan** | None |
| **Plan for next day\*\*** | Work on assigned development tasks |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.