**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Indian Student Association - NWMSU |
| **Day:** | June 30, 2020 |
| **Team Members:** | Bharat Reddy Male  Bhavya Deepthi Gorrepati  Mahalakshmi Kongari  Sai Jyothsna Mathi  Jeevan Reddy Mure  Dheeraj Edupuganti |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | 1. Team meeting at 4:00 PM CST 2. To finish working on forgot password functionality 3. Bhavya & Bharat to work on the forgot password page UI 4. Mahalakshmi, Jyothsna & Dheeraj to work on the back-end connectivity 5. Jeevan to work on the testing of the model using postman. 6. Work on preparation of end-user manual |
| **Achieved objectives** | 1. Forgot password functionality UI has been set up successfully 2. Backend coding has been done for forgot password functionality 3. Testing has been done and working successfully 4. Finished preparing end-user manual |
| **Missed objectives and make-up plan** | None |
| **Plan for next day\*\*** | 1. Work on the documentation preparation 2. Prepare for final presentation |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.