**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Indian Student Association - NWMSU |
| **Day:** | June 29, 2020 |
| **Team Members:** | Bharat Reddy Male  Bhavya Deepthi Gorrepati  Mahalakshmi Kongari  Sai Jyothsna Mathi  Jeevan Reddy Mure  Dheeraj Edupuganti |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | 1. Team meeting at 4:00 PM CST 2. To finish working on signup and login functionality 3. Bhavya to work on the registration page UI and its respective validation 4. Mahalakshmi to work on login page UI and its respective validation 5. Bharat to work on the database connectivity and home page UI 6. Jyothsna and Dheeraj to work on setting up backend connectivity. 7. Jeevan to work on creation and testing the model using postman. 8. Work on preparation of technical manual |
| **Achieved objectives** | 1. Validations have been written for registration page and login page 2. Backend coding has been done for registration page and login page 3. Home page and database connectivity has been setup successfully 4. Testing has been done and validations are working 5. Finished preparing technical manual |
| **Missed objectives and make-up plan** | None |
| **Plan for next day\*\*** | 1. Work on assigned development tasks 2. Prepare the weekly report 3. Work on the end-user manual preparation |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.