**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Indian Student Association - NWMSU |
| **Day:** | June 11, 2020 |
| **Team Members:** | Bharat Reddy Male  Bhavya Deepthi Gorrepati  Mahalakshmi Kongari  Sai Jyothsna Mathi  Jeevan Reddy Mure  Dheeraj Edupuganti |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | 1. Revision of initial draft design (ER diagram) 2. Creating mockups(Creating visual graphic and content) 3. Team meeting at 4:00 PM CST 4. Monitor Team work |
| **Achieved objectives** | 1. Done with revision of initial draft design(ER diagram) . 2. Created mockups successfully(Implemented visual graphic and content) 3. Team is working on their assigned tasks. 4. Team meeting completed as per schedule. |
| **Missed objectives and make-up plan** | None |
| **Plan for next day\*\*** | Creating the Git repository and pushing project into the repo. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.